## Slide 1
CAPABILITIES
Self-directed & Entrepreneurial
Can make decisions and act despite uncertain outcomes.
Flexible & Value-Driven
Maximizes their ability to focus on the work that matters most.
Communicative & Efficient
Communication is frequent and effective. Objectives are clear, work is done quickly, and results are easy to measure.
Learning & Growing
Built for self-improvement and better communication.
VALUES
Flow, Rhythm, and Iteration
We work better when our efforts have a consistent flow and rhythm over time.
Transparency & Communication
Communication is frequent and all aspects of the project are visible to all teammates at all times to quickly spot opportunities and solve problems.
Trust & Commitment
We expect our teammates to do what they say they will do and ask for help when they need it.
Constant Improvement
We never stop trying to become a better team.
WORKING AS AN AGILE TEAM

## Slide 2
PROCESS
1
Identify Risks, Decisions, and Deadlines
Where do we stand right now? What’s ahead of us?
2
Create and Prioritize Tasks
What needs to be done? Why? How? What does done mean?
3
Get Stuff Done
Manage the flow. Check in often. Make everything transparent.
4
Reflect and Grow
What have we learned? What can we do better?
WORKING AS AN AGILE TEAM

## Slide 3
Risks
What’s our biggest concern?
What has the most riding on it?
What’s critical for us to know?
What risks can we live with for now?
Decisions
Which will address risk and uncertainty?
Which will change our direction most?
Which will affect other decisions?
Which don’t have to be made right now?
Deadlines
What is most time-sensitive right now?
What are the hard deadlines we must hit?
What can give us more flexibility?
What will help us stay on track?
1
Identify Risks, Decisions, and Deadlines
Where do we stand right now? What’s ahead of us?
Rhythm
1x per week

## Slide 4
READY
DESCRIBING WHAT
What are you really trying to accomplish?
EXPLAINING WHY
What outcome do you hope to have?
DEFINING “DONE”
How will we know (yes or no) whether
we’ve done what we set out to do?
DECIDING HOW
Is it clear how we are going to do this?
Are we confident this approach will be effective?
Are we confident we can afford it?
2
Create and Prioritize Tasks
What needs to be done? Why? How? What does done mean?
Rhythm
2x per week

## Slide 5
1=2
EXAMPLE
Creating effective tasks
identify the pain points long commute times cause
so that we can decide if solving it would provide any real value.
we need to…
interview potential customers about the long commute time problem
so that we can identify the pain points they feel
talk to 5 people who drive alone about their daily commute
so that we can identify the pain points they feel
talk to 5 people who carpool about their daily commute
so that we can identify the pain points they feel
talk to 5 people who ride the subway about their daily commute
so that we can identify the pain points they feel
WHAT & WHY
After looking at our lean canvas, we realized that we’re still not confident about whether solving the problem we identified (long commutes suck!) is worth solving. We think we should find out more about the pain points the problem causes, because what we really want is to decide whether we’re going to continue working on this problem or pivot in another direction.
DEFINING “DONE”
We felt that 5 people from each of the groups we are interested in would be about right. We felt like fewer wouldn’t give us enough information but more would take too much time and effort to be worth it.
HOW
We want deeper understanding of what customers are feeling and thinking… so doing interviews seems like a good way to do that.
but it’s not clear how we would actually do this, so we should probably break it down to something more concrete.
but it’s still not clear whom we should interview or how many people we should talk to, so we should probably break it down more.
This one-sentence format is great for saying what we want to do
and why…
“We need to so that .”

## Slide 6
DOING
DONE
READY
Moving from Ready to Doing
What should we be doing?
Who can do this?
Who will commit to getting it done?
Moving from Doing to Done
Is the task done? (yes/no are the only valid answers)
IF NO: Is there something blocking you?
How will we fix this… right now?
3
Get Stuff Done
Manage the flow. Check in often. Make everything transparent.
Rhythm
1-2x per day

## Slide 7
How can we be a healthier, happier, more effective team going forward?
Celebrate
Let’s recognize the hard work we’ve done and the progress we’ve made.
We deserve it!
Reflect
How did it go? What have we learned?
What we look like from each teammate’s perspective?
What do we want to look like going forward?
Do More
Do Less
Stop Doing
Start Doing
Keep Doing
A “starfish” exercise is a great tool for reflecting as a team
4
Reflect and Grow
What have we learned? What can we do better?
Rhythm
1x per week